January 23, 2024

TO:  Riviera Club Owners

FROM:  Karen Marszalec, Secretary, Riviera Board of Directors

RIVIERA HURRICANE RECOVERY BULLETIN #66

NOTE – DATE AND TIME FOR NEXT VIRTUAL BOARD MEETING –

TUESDAY, 1-30-24 10:00AM EST – Invite to be sent shortly via email.

Some elevator parts have arrived.  Anticipate elevator(s) may be operational mid March, early April.  Again, no renters will be allowed until elevators are operational.

Roof replacement has begun, high winds and rain are slowing the process down.

Generator fuel tank on order, awaiting engineer drawings for installation and final approval.

ReFlow finishing up on valve replacement.  Working on getting proper water pressure to upper floors.

Air conditioner replacement/repairs ongoing, in unit air handlers are being installed.

New fire extinguishers and boxes being installed,  they look great!

Waiting on replacement of damaged front doors to begin. Fire door replacement and repairs ongoing.

Garage floor repairs being evaluated, so far, damage does not look too extensive.

First floor work continues.   Lobby tile is being installed.  Mailboxes ordered and anticipate 4 week delivery time.

Goal for occupancy is ???????

Missing the Beach? Check out Diamond Head live Beach Cam https://www.diamondheadfl.com/fort-myers/beach-cam

Please check out the FMB Gov’t Website for on-going updates:

https://www.fortmyersbeachfl.gov/1096/Public-Information

Also, check out Beach Talk Radio on Facebook or on their twice a week Newsletter at https://beachtalkradionews.com/newsletter/

Ft. Myers Beach Observer and Bulletin https://fortmyersbeachtalk.com/

Your Riviera Board appreciates your comments and suggestions!  Feel free to email any questions to:

rivierahurricanebuildingupdate@gmail.com